Critical Design Review Meeting

Introduction A critical design review is an important assessment of your project as you near the end of the design process. A design review could be completed at any point in the design process, and undoubtedly your team has done this both formally and informally. A more formal design review, however, is a more focused effort and includes all important stakeholders in addition to experts. During the design review, you will evaluate what has been accomplished and decide what to do next. Equipment - Engineering notebook - Prototype - Computer and printer Procedure You will have an agenda to follow for the review. One team member should direct the meeting. Much of the review will consist of your team updating the reviewers as to your progress thus far, but a significant part of the meeting should include input and direction from individuals on the panel. Prepare for the Meeting - Decide who you will invite to the design review meeting. Your list should include your team, your instructor, and two peers from a different EDD team. - Schedule a time for the meeting. Plan for at least one hour to conduct your review. - Send the agenda and any related documents that will be referenced to all attendees well ahead of the review - Include the following as topics for the review and discussion: - List of the design specifications and brief statements related to each regarding progress and outcomes. - Test Results and Recommendations - What were the test results, conclusions, and impacts? - Expert Input - What do the experts say about your design and the results of testing? - List of the current risks - What can still go wrong? - What were the known risks and are there updates? - Have there been or may there be any “show stopper” events that will make the solution not viable? - Schedule and Budget - Has the project been on budget and schedule? - How has the schedule and budget influenced the final design? - Adjustments and Tradeoffs - What adjustments and tradeoffs were made thus far? - Moving Forward Questions - Is the solution complete? - Can some minor modifications be made to drastically improve the solution? - Are the modifications that need to be made too drastic to make within the allotted time? If so, how will those modifications be documented for presentations and potential future work? - Is a smaller component of the solution more worthy of being highlighted and pursued than the overall solution? - Summary - What were the key decisions and statements made in the review? - What work needs to be accomplished, by whom, and by when? Conclusion - What was the most important decision or piece of information that came from the critical design review? Will your team continue to modify your design? Why or why not?